# Custom Flight Computer

## Purpose

Off-the-shelf flight computers are expensive, which we have been using in the past for HPRC Avionics. If something breaks, then we don’t have the ability to make changes. Additionally, we are limited in data, whether it is unavailable or underperforming.

## Goals

- Develop a general-application flight computer with focus on flight data for future HPRC use and reference.

- Create additive modular stacks that allow for customization of flight computer functionality.

- Create easily interpretable digital dashboard for flight data.

## Project Phases

- Requirements – Details of what to include, leading our design process.

  - Research

- Architecture – Work on how everything will interact with one another.

  - Research

- Prototype – Design the subsystems (core stack will likely include many subsystems)

  - PCB Design (Altium or KiCad)

  - Digital testing (LTSpice)

- Integration – Connect the subsystems into a flight computer.

  - Soldering

- Testing – Test sensors, communication, data-collection, etc.

  - Electrical Instrumentation

  - Functional testing

- Review/Modification – Adjustments and possible redesigning (back to 3).

- Application – Test in a level 1/2, help with IREC, LFRE

## Goal: Finish by ≤ April.

## Core stack first, and as that begins to conclude, modular stacks design begin (camera, environmental, etc.)

## Potential to be a crazy project.

## Modular Features

We’ll design a Modular Flight Computer system that can transform into different flight computers, all building off the core system. Additional stacks will follow a standardized “expansion interface” with ideal dimensions, power, etc.

Possible Functions

- Program that identifies the added stacks and knows how to read the data them automatically (Lots of embedded application).

- Order doesn’t matter

- More than one added module at a time (there’s technicals)

## Organization (currently)

Files in teams

- CFC General

- Design

- PCB Design Resources

- FC Resources

## Other Ideas

- We should give the computer a name (ex. Orion, Hydra, Vela (sail)).

- We could change project name to something more technical/fitting (Modular Flight Computer?)